THE REVIEW TEST

Understanding Test Plan

1. Why do you need to have a test plan?
 All above are correct

2. When do we need test plan?
As soon as possible from beginning of project and we have enough information for project.

3. Who will create test plan?
  b and c are correct (QC lead and Project manager)

4. How to baseline Test Plan?
 Review it with whole team including client and get approval from PM and  Client.

5. During testing life cycle, Test plan can be
 Updated if there is anything changed with approval.

6. With features that will not be tested
 List them out with explanations for sure that we (Test team and Client) are on the same page.

7. Reviewing schedule in test plan will
 All above.

8. Build note from developer side to QC side, what is it?
 Just a and b

9. Test environment section will not be necessary because
 None of above is correct.

10. Acceptance criteria is
 Set of conditions that the UAT build had been satisfied before accepting by client.

ABC Project Test Plan

Table of Contents

- Introduction
1.1 Purpose 
1.2 Background 
1.3 Scope 
1.4 Project Identification
1.5 References

- Feature to be Tested 
2.1 Functionality 
2.1.1 Download contact list from server
2.1.2 Upload contact list to server
2.1.3 Add new contact to contact list 
2.1.4 Delete contact from contact list 
2.1.5 Create new message 
2.1.6 Receive new message 
2.1.7 Message history 
2.2 Usability 
2.2.1 Sessions support 
2.2.2 Fonts support 
2.2.3 Graphical emoticons 
2.2.4 Internet connection management 
2.2.5 Display support 
2.3 Design Constraints 
2.3.1 Maximum message length 
2.3.2 Test environment 
2.3.3 Characters 
2.4 Interfaces 
2.4.1 User Interfaces

- Feature not to be tested 
3.1 Setup a user account 
3.2 Remove user account

- Test Strategy 
4.1 Testing Types 
4.1.1 Function and Usability Testing 
4.1.2 User Interface Testing
4.2 Tools

- Resources
5.1 Roles

- Project Milestones

- Deliverables 
7.1 Test Model
7.2 Test Logs 
7.3 Bug Reports

Appendix A Project Tasks

1. Introduction

1.1 Purpose

This Test Plan document for ABC project supports the following objectives:

- Identify existing project information and software components to be tested.

- List recommended Requirements for Test (high level).

- Recommend and describe testing strategies to be employed.

- Identify required resources and provide a test effort estimate.

- List the test project deliverable elements.

1.2 Background

The system developed is an instant messenger for Palm platform. The system should provide a capability to use ICQ instant messaging service. So, the protocol used by this service must be supported by the system.

The system developed is intended for Palm application market and positioned as standalone product.

1.3 Scope

This Test Plan describes the system tests that will be conducted within Build 1, Build 2, Build 3, Release candidates and Release versions.

This Test Plan applies to testing all ABC project requirements defined in the Software Requirements Specification [1].

1.4 Project Identification

The table below identifies the documentation and availability used for developing the Test Plan:

| Document (and version/date) | Created or Available |  | Received or Reviewed |  | Author or Resource | Notes |
| --- | --- | --- | --- | --- | --- | --- |
|  | Yes | No | Yes | No |  |  |
| Requirements Specification | ☑ | ☐ | ☑ | ☐ |  |  |
| Functional Specification | ☑ | ☐ | ☑ | ☐ |  |  |
| Use-Case Reports | ☑ | ☐ | ☑ | ☐ |  |  |
| Project Plan | ☑ | ☐ | ☑ | ☐ |  |  |
| Design Specifications | ☑ | ☐ | ☑ | ☐ |  |  |
| Prototype | ☑ | ☐ | ☑ | ☐ |  |  |
| User’s Manuals | ☑ | ☐ | ☑ | ☐ |  |  |
| Business Model or Flow | ☑ | ☐ | ☑ | ☐ |  |  |
| Data Model or Flow | ☑ | ☐ | ☑ | ☐ |  |  |
| Business Functions and Rules | ☑ | ☐ | ☑ | ☐ |  |  |
| Project or Business Risk Assessment | ☑ | ☐ | ☑ | ☐ |  |  |

1.5 References

The following table contains references to external documents.

| No. | Document | Description |
| --- | --- | --- |
| 1 | ABC project Software Requirements Specification, Version 1.0.3.3, Monday, 25/Aug/10 | The SRS fully describes the external behavior of the application or subsystem identified. It also describes non-functional requirements, design constraints, and other factors necessary to provide a complete and comprehensive description of the software requirements. |
| 2 | ABC project Software Development Plan, Version 1.0.5, 05/Sep/10 | The purpose of Software Development Plan is to define tasks of ABC project (hereinafter referred to as IM or the project) to be developed. It focuses on the capabilities sought after by stakeholders, the target users in particular, and the reasons for this search. |
| 3 | [Additional reference if needed] | [Description] |

2. Feature to be tested

The listing below identifies those items − use cases, functional requirements, and non-functional requirements − that have been identified as targets for testing. This list represents what is to be tested.

2.1 Functionality

2.1.1 Download contact list from server

- Verify that the system provides the capability to download a contact list from the server. This operation should be performed automatically during connection to ICQ service.

- Verify that the system provides the capability to disable automatic download of the contact list.

- Verify that the system provides the capability to download the contact list upon the user request.

2.1.2 Upload contact list to server

- Verify that the system provides the capability to upload changes in the local contact list to the server.

- Verify that the upload occurs automatically upon disconnection from ICQ service or upon user request.

- Verify that conflicts (e.g., duplicate contacts) are handled appropriately with user notification.

2.1.3 Add new contact to contact list

- Verify that the system allows adding a new contact via UIN entry or search from server.

- Verify that added contacts are saved locally and synced to server.

- Verify validation of UIN format and error handling for invalid entries.

2.1.4 Delete contact from contact list

- Verify that the system allows deletion of a contact from the local list.

- Verify that deletion is synced to the server upon next connection.

- Verify confirmation prompts to prevent accidental deletions.

2.1.5 Create new message

- Verify that the system allows composing and sending messages to contacts.

- Verify support for ICQ protocol formatting (e.g., emoticons, basic text).

- Verify message queuing if offline and sending upon reconnection.

2.1.6 Receive new message

- Verify real-time reception of incoming messages via ICQ protocol.

- Verify notification alerts (e.g., sound/vibration on Palm device).

- Verify handling of multiple simultaneous messages.

2.1.7 Message history

- Verify storage and retrieval of message history per contact.

- Verify pagination or scrolling for long histories within Palm display limits.

- Verify export or clear options for history management.

2.2 Usability

2.2.1 Sessions support

- Verify maintenance of user sessions across app restarts.

- Verify secure session timeout after inactivity.

2.2.2 Fonts support

- Verify compatibility with Palm standard fonts for readability.

- Verify adjustable font sizes if supported by platform.

2.2.3 Graphical emoticons

- Verify insertion and display of ICQ graphical emoticons.

- Verify fallback to text for unsupported emoticons.

2.2.4 Internet connection management

- Verify automatic detection and handling of connection status changes.

- Verify retry mechanisms for failed connections.

2.2.5 Display support

- Verify optimization for Palm screen resolutions (e.g., 160x160).

- Verify landscape/portrait mode if applicable.

2.3 Design Constraints

2.3.1 Maximum message length

- Verify enforcement of ICQ max message length (e.g., 4096 bytes).

- Verify truncation or error on exceedance.

2.3.2 Test environment

- Palm OS 5.0+ devices (e.g., Palm Tungsten E).

- Simulated ICQ server for integration testing.

2.3.3 Characters

- Verify support for ASCII and basic Unicode (e.g., Latin-1).

- Verify handling of special characters in messages/contacts.

2.4 Interfaces

2.4.1 User Interfaces

- Verify intuitive navigation via Palm stylus/graffiti input.

- Verify consistent UI elements across screens (e.g., contact list, chat window).

3. Feature not to be tested

3.1 Setup a user account

- Setup a user account for ICQ service.

- Setup several user accounts.

- Set option “Remember password” for each user account individually.

3.2 Remove user account

- Removal of user accounts (to be covered in future releases).

4. Test Strategy

4.1 Testing Types

4.1.1 Function and Usability Testing

Test Objective:
To ensure proper target-of-test functionality, including navigation, data entry, processing, and retrieval.

Technique:
Execute each use case, use-case flow, or function, using valid and invalid data, to verify the following:

- The expected results occur when valid data are used.

- The appropriate error or alert messages are displayed when invalid data are used.

Completion Criteria:

- All planned tests have been executed.

- All identified defects have been fixed.

Special Considerations:

- Palm device battery life impacts on long-running tests.

- Limited network simulation for ICQ protocol.

4.1.2 User Interface Testing

Test Objective:
To verify UI consistency, accessibility, and responsiveness on Palm platform.

Technique:
Manual walkthroughs and scripted interactions to check layout, input methods, and visual feedback.

Completion Criteria:

- UI passes cross-device verification on supported Palm models.

- No crashes or freezes during interactions.

4.2 Tools

The following tools are employed in this project:

| Tool | Vendor/In-house | Version |
| --- | --- | --- |
| Bug Tracking | Mantis | 1.2 |
| Project Management | MS Project | 2010 |
| Palm Emulator | Palm Developer | 6.0 |
| Protocol Simulator | Custom (ICQ) | 1.0 |

5. Resources

5.1 Roles

This table shows the staff required for the project.

Human Resources

| Employee | Minimum Resources Recommended (number of full-time roles allocated) | Specific Responsibilities/Job Description |
| --- | --- | --- |
| Test Developer | 1 | Identifies, sets priorities for, and implements test cases. Responsibilities: • generates test plan • evaluates effectiveness of test effort |
| Tester | 2 | Executes tests. Responsibilities: • develops test case specifications • develops test cases • executes tests • logs results • monitors bug fixing • requests for documentation to be changes |

Effort Estimate: Total 150 man-days (including design, execution, and evaluation).

6. Project Milestones

Test activities and milestones are very much dependent upon the development iterations. The Construction Phase is split into 3 builds, release candidate and release version. Each build contains a full test cycle of test planning, design, development, execution, and evaluation.

The following table shows Test Milestones, effort, start date, and end date.

| Milestone Task | Effort (man-days) | Start Date | End Date |
| --- | --- | --- | --- |
| Build 1 |  |  |  |
| Plan Test | 10 | 07/Sep/2010 | 10/Sep/2010 |
| Design Test | 20 | 11/Sep/2010 | 20/Sep/2010 |
| Execute Test | 30 | 21/Sep/2010 | 10/Oct/2010 |
| Evaluate Test | 10 | 11/Oct/2010 | 15/Oct/2010 |
| Build 2 | 50 (total) | 16/Oct/2010 | 15/Nov/2010 |
| Build 3 | 20 (total) | 16/Nov/2010 | 30/Nov/2010 |
| Release Candidate | 5 | 01/Dec/2010 | 05/Dec/2010 |
| Release | 5 | 06/Dec/2010 | 10/Dec/2010 |

7. Deliverables

7.1 Test Model

Test Model defines all test cases, and references, test procedures and test scripts which are associated with each test case. Delivered as a centralized repository (e.g., Excel/Confluence) post each build.

7.2 Test Logs

Microsoft Word is used to record and report test results. Includes pass/fail rates, screenshots, and timestamps.

7.3 Bug Reports

Mantis bug tracker is used for logging and tracking individual malfunctions. Reports include severity, steps to reproduce, and resolution status.

Appendix A Project Tasks

Test-related tasks are given below:

- Test Planning

  - Identify requirements for testing

  - Assess risks

  - Develop test strategy

  - Identify test resources

  - Create schedule

  - Generate Test Plan

- Test Design

  - Prepare workload analysis

  - Identify and describe test cases

- Test Execution

  - Execute test procedures

  - Verify results

  - Investigate unexpected results

  - Log bugs

- Evaluate Test

  - Evaluate test-case coverage

  - Evaluate code coverage

  - Analyze defects

  - Determine whether Test Completion Criteria and Success Criteria have been achieved